SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)
Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2 – AGILE SPRINT PLANNING & USER STORY WORKSHOP

Topic 32: Real-Time Digital Twin for Industrial Equipment Predictive Maintenance

| Student | Registration No. | Course | Assessment |
| --- | --- | --- | --- |
| S. Abisheka Priyen | 1911260304 | Software Engineering | CO1 AT2 / 25 Marks |

# 1. Project Vision and Stakeholders

## Project Vision

To develop a secure, scalable, event-driven digital twin platform that continuously reflects industrial equipment condition, detects anomalies, predicts maintenance needs and enables timely action, including essential local monitoring when network connectivity is temporarily lost.

## Project Objectives

Collect sensor telemetry; maintain current equipment health; detect abnormalities; issue predictive alerts; record maintenance activities; offer APIs and dashboards; support offline edge monitoring; and deliver tested, observable services through CI/CD and containers.

## Key Stakeholders and Responsibilities

| Stakeholder | Role / Interest |
| --- | --- |
| Plant manager | Reviews uptime, equipment health and maintenance priorities. |
| Machine operator | Monitors live status and reports abnormal operation. |
| Maintenance technician | Acknowledges alerts, executes work orders and records repairs. |
| Reliability engineer | Defines health rules and validates prediction usefulness. |
| Data scientist | Develops and monitors anomaly/prediction models. |
| IT / DevOps engineer | Operates APIs, containers, CI/CD, security, logs and monitoring. |
| Safety officer | Reviews high-severity conditions and compliance records. |
| Product owner | Prioritizes backlog and accepts completed stories. |
| Scrum master / development team | Facilitates sprints; designs, builds and tests software. |

# 2. Epics and User Stories

User stories follow the format: As a <user>, I want <feature>, so that <benefit>.

| ID | Epic | User story |
| --- | --- | --- |
| US01 | Telemetry & ingestion | As a machine operator, I want sensor readings collected with timestamps, so that machine conditions are continuously recorded. |
| US02 | Digital twin & visualization | As a machine operator, I want to view current equipment health, so that I can identify abnormal operation quickly. |
| US03 | Anomaly & prediction | As a reliability engineer, I want abnormal sensor patterns detected, so that developing faults are identified early. |
| US04 | Anomaly & prediction | As a maintenance engineer, I want predictive risk alerts, so that maintenance can be scheduled before likely failure. |
| US05 | Maintenance workflow | As a technician, I want to create and update work orders, so that repair progress is tracked. |
| US06 | Maintenance workflow | As a reliability engineer, I want historical repairs and telemetry linked to equipment, so that recurring faults can be analyzed. |
| US07 | Resilience & edge | As a plant manager, I want essential edge monitoring during network outages, so that critical local alerts continue. |
| US08 | Resilience & edge | As an IT engineer, I want buffered readings synchronized after reconnection, so that historical records remain complete. |
| US09 | Platform & security | As an administrator, I want role-based access to equipment data, so that only authorized users can perform sensitive actions. |
| US10 | Platform & security | As a DevOps engineer, I want automated tests, deployment and monitoring, so that releases are reliable and issues are visible. |
| US11 | Digital twin & visualization | As a plant manager, I want trends and fleet summaries, so that maintenance priorities can be compared. |
| US12 | Telemetry & ingestion | As an administrator, I want to register equipment and sensors, so that readings are associated with the correct machines. |

# 3. Acceptance Criteria (Given–When–Then)

| Story | Testable acceptance criteria |
| --- | --- |
| US01 | Given a registered sensor sends a valid reading, when the gateway receives it, then the reading is stored with equipment ID and timestamp; invalid payloads are rejected and logged. |
| US02 | Given telemetry exists for a machine, when the operator opens its dashboard, then the latest reading, update time and health status are shown; stale data is clearly marked. |
| US03 | Given a configured rule and incoming sensor values, when a threshold or defined pattern is exceeded, then an anomaly event is recorded with machine ID and severity. |
| US04 | Given a prediction exceeds the configured risk threshold, when analysis completes, then a risk alert is created with equipment ID, severity and timestamp. |
| US05 | Given an authorized technician opens an alert, when they create or update a work order, then its assignee, status and notes are saved and visible. |
| US06 | Given a machine has repair records, when an engineer views its history, then dated maintenance entries and linked telemetry can be retrieved. |
| US07 | Given connectivity to the cloud is lost, when a local sensor crosses a critical configured limit, then the edge gateway issues a local alert without cloud access. |
| US08 | Given readings were buffered offline, when connectivity returns, then queued readings are transferred without duplicate records using event IDs. |
| US09 | Given a user lacks the required role, when they attempt a restricted action, then access is denied and the attempt is logged. |
| US10 | Given code is merged into the main branch, when CI/CD runs, then automated checks execute and failed builds are blocked; service health and error metrics are visible. |
| US11 | Given multiple registered machines have telemetry, when a manager opens the summary, then machines and their health states are displayed with filtering. |
| US12 | Given an administrator submits valid machine and sensor details, when registration succeeds, then unique IDs are assigned and the mapping is available to ingestion. |

# 4. Prioritized Product Backlog

Priority is based on operational value, dependencies and implementation risk. P1 = essential foundation, P2 = next value, P3 = enhancement. Story points are relative estimates, not hours.

| ID | Priority | Points | Reason / dependency |
| --- | --- | --- | --- |
| US12 | P1 | 3 | Equipment identity is prerequisite for correct telemetry. |
| US01 | P1 | 5 | Reliable ingestion is the platform foundation. |
| US02 | P1 | 5 | Makes live machine state visible. |
| US03 | P1 | 5 | Enables early abnormality detection. |
| US07 | P1 | 8 | Protects essential monitoring during outages. |
| US04 | P2 | 8 | Adds predictive maintenance capability after baseline data. |
| US05 | P2 | 5 | Enables response to alerts. |
| US06 | P2 | 5 | Provides historical maintenance context. |
| US08 | P2 | 5 | Completes resilience with eventual synchronization. |
| US09 | P2 | 5 | Protects sensitive functions; baseline authentication is included from Sprint 1. |
| US10 | P2 | 5 | Automates release quality; basic CI and logging start in Sprint 1. |
| US11 | P3 | 3 | Fleet summary follows core per-machine dashboard. |

# 5. Sprint Backlog and Development Tasks

Sprint 1 is a two-week sprint. The team selects US12 (3 points), US01 (5 points) and US02 (5 points), totaling 13 story points. This is a planning assumption for a small student team; actual capacity will be revised using observed velocity.

| Story | Development tasks | Done when |
| --- | --- | --- |
| US12 | Design equipment/sensor tables; create registration API; validate unique IDs; add unit tests. | Registered sensors are correctly mapped to equipment. |
| US01 | Build simulated sensor input; validate payloads; ingest timestamped readings; persist time-series data; add API/integration tests. | Valid events are stored; invalid events are rejected and logged. |
| US02 | Create latest-state service; build equipment health dashboard; show timestamp/stale indicator; test UI and API. | A user can view an updated machine state and identify stale readings. |
| Shared sprint tasks | Set up repository, basic CI, containerized local environment, health check, error logs and demo data. | Build passes, application runs from documented setup, and logs are available. |

# 6. Story Point Estimation

Estimation method: Planning Poker with Fibonacci values (1, 2, 3, 5, 8, 13). Team members compare complexity, uncertainty, integration and testing effort, discuss differences and agree on a relative estimate.

| Story | Points | Justification |
| --- | --- | --- |
| US12 | 3 | Simple forms, persistence and validation. |
| US01 | 5 | Streaming input, validation and data storage integration. |
| US02 | 5 | State aggregation, dashboard and stale-data handling. |
| US03 | 5 | Configurable detection rules and event testing. |
| US04 | 8 | Predictive model integration and false-alarm validation. |
| US05 | 5 | Work-order states, authorization and history. |
| US06 | 5 | Linked historical queries and reporting. |
| US07 | 8 | Local rule execution and disconnected-mode testing. |
| US08 | 5 | Queue synchronization, retry and deduplication. |
| US09 | 5 | Roles, endpoint security and audit checks. |
| US10 | 5 | Build pipeline, deployment, metrics and alerts. |
| US11 | 3 | Summary queries and filtering. |

Sprint 1 commitment: 3 + 5 + 5 = 13 story points. Estimates indicate relative effort and do not guarantee completion; the sprint backlog may be adjusted if the team encounters blockers.

# 7. Sprint Goal and Expected Deliverables

## Sprint 1 Goal

Deliver a working minimum digital twin foundation that registers industrial machines and sensors, ingests simulated live telemetry and displays the latest machine condition through a simple dashboard.

## Expected Deliverables

Equipment and sensor registration with unique IDs (US12).

Validated, timestamped telemetry ingestion and storage (US01).

Dashboard displaying latest equipment readings, update time and stale-data status (US02).

Basic API documentation, containerized development setup and automated unit/integration tests.

Demonstration using simulated temperature and vibration readings; sprint review and retrospective notes.

## Definition of Done

All selected acceptance criteria pass; code is reviewed and merged; tests pass in CI; services run in the documented local container setup; error logging and basic health checks work; and the product owner accepts the sprint demonstration.

## Sprint Review and Next Steps

Demonstrate registering a motor, streaming readings and viewing its updated health state. Collect operator and maintenance-engineer feedback. In subsequent sprints, implement anomaly detection, predictive alerts, work orders, historical analysis, offline edge monitoring and synchronization, and strengthened security/observability.

# Conclusion

This Agile plan turns Topic 32 into a prioritized, testable product roadmap. The first sprint establishes reliable machine identification, telemetry ingestion and a live digital twin view. Later increments add prediction, maintenance workflows and fault tolerance while Scrum feedback and DevOps practices support quality and continuous improvement.